Test Plan

Restful-Booker API Automation Project

Prepared by: Amgad Atef

Role: Software Tester (ITI)

Date: June 2026

1. Introduction

This document defines the test plan for the Restful-Booker API automation project. It describes the scope, objectives, strategy, environment, and detailed test cases used to validate the API's core functionality through automated tests built with REST Assured, TestNG, and Allure reporting.

1.1 Objective

The objective of this testing effort is to verify that the Restful-Booker API behaves correctly for both valid (positive) and invalid (negative) scenarios, covering authentication, booking creation, retrieval, update, and deletion operations.

1.2 Application Under Test

Restful-Booker is a publicly available demo API hosted at https://restful-booker.herokuapp.com, used for practicing API testing. It exposes endpoints for authentication and full CRUD operations on hotel booking resources.

2. Scope

2.1 In Scope

- Authentication endpoint (POST /auth) — token creation with valid and invalid credentials

- Booking creation (POST /booking)

- Booking retrieval — all IDs (GET /booking) and by ID (GET /booking/{id})

- Full update (PUT /booking/{id}) and partial update (PATCH /booking/{id})

- Booking deletion (DELETE /booking/{id})

- Health check endpoint (GET /ping)

- Response validation: status codes, response time, and response body fields

2.2 Out of Scope

- UI / front-end testing

- Load and performance testing

- Security penetration testing

- Database-level validation

3. Test Strategy

3.1 Testing Levels

API testing is performed at the integration level, validating each endpoint independently as well as common end-to-end flows (create → get → update → delete → verify).

3.2 Testing Types

- Functional testing — verifying each endpoint returns the correct status code and payload

- Negative testing — verifying correct error handling for invalid input, missing fields, and unauthorized access

- Response time validation — ensuring responses are returned within an acceptable threshold (under 5 seconds)

3.3 Automation Framework

The framework follows a layered architecture for maintainability:

- endpoints — encapsulates all HTTP calls (no assertions)

- payload — POJOs representing request/response bodies

- tests — test logic and assertions, separated into PositiveTests and NegativeTests

- utils — shared configuration (ConfigManager, RestAssuredSetup)

3.4 Tools & Technologies

| Tool | Purpose |
| --- | --- |
| Java 22 | Programming language |
| Maven | Build & dependency management |
| REST Assured 5.4.0 | API request/response handling |
| TestNG 7.9.0 | Test execution framework |
| Allure 2.25.0 | Test reporting |
| IntelliJ IDEA | IDE |

4. Test Environment

| Item | Detail |
| --- | --- |
| Base URL | https://restful-booker.herokuapp.com |
| Auth credentials | admin / password123 |
| Environment type | Public demo / staging environment |
| Execution mode | Local execution via Maven (mvn test) |

5. Test Cases

5.1 Positive Test Cases

| ID | Module | Description | Type | Priority |
| --- | --- | --- | --- | --- |
| TC01 | Health Check | GET /ping returns 201 Created confirming API availability | Positive | High |
| TC02 | Create Booking | POST /booking with valid payload returns 200 and a bookingid | Positive | Critical |
| TC03 | Get Bookings | GET /booking returns a non-empty list of booking IDs | Positive | Medium |
| TC04 | Get Booking By ID | GET /booking/{id} returns all booking fields matching what was created | Positive | Critical |
| TC05 | Full Update | PUT /booking/{id} with valid token updates all fields | Positive | Critical |
| TC06 | Partial Update | PATCH /booking/{id} with valid token updates only specified fields | Positive | Medium |
| TC07 | Delete Booking | DELETE /booking/{id} with valid token returns 201 Created | Positive | Critical |
| TC08 | Verify Deletion | GET /booking/{id} after deletion returns 404 Not Found | Positive | Medium |

5.2 Negative Test Cases

| ID | Module | Description | Type | Priority |
| --- | --- | --- | --- | --- |
| NT01 | Authentication | POST /auth with wrong credentials returns reason: Bad credentials | Negative | High |
| NT02 | Authentication | POST /auth with empty username/password returns Bad credentials | Negative | Medium |
| NT03 | Create Booking | POST /booking missing required fields returns server error (500) | Negative | Medium |
| NT04 | Create Booking | POST /booking with invalid date strings is accepted (documents API gap) | Negative | Low |
| NT05 | Get Booking | GET /booking/{id} with non-existent ID returns 404 Not Found | Negative | Medium |
| NT06 | Update Booking | PUT /booking/{id} without token returns 403 Forbidden | Negative | Critical |
| NT07 | Update Booking | PUT /booking/{id} with invalid token returns 403 Forbidden | Negative | High |
| NT08 | Delete Booking | DELETE /booking/{id} without token returns 403 Forbidden | Negative | Critical |
| NT09 | Get Bookings | GET /booking?firstname=<no match> returns an empty array | Negative | Low |

6. Entry and Exit Criteria

6.1 Entry Criteria

- API endpoints are accessible and the environment is stable

- Automation framework (Maven project) is configured and builds successfully

- Test data and configuration (config.properties) are finalized

6.2 Exit Criteria

- All planned test cases have been executed

- All critical and high priority test cases pass

- Known issues are documented with no critical defects remaining open

- Allure report is generated and reviewed

7. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Public demo API may be unstable or rate-limited | Add retry logic and run tests outside peak hours |
| API lacks server-side date validation (see NT04) | Document as a known API limitation rather than a framework defect |
| Shared environment — data created by other testers may affect GET /booking results | Avoid hard assertions on exact dataset size; assert on the specific booking created in-test |
| Token expiry during long test runs | Reacquire token in @BeforeClass for each test class |

8. Deliverables

- Automated test suite (Maven project: restful-booker-improved)

- Allure HTML test execution report

- This Test Plan document

- Defect/observation log for known API gaps (e.g., NT04 date validation)

9. Schedule

| Activity | Duration |
| --- | --- |
| Framework setup & configuration | 1 day |
| Positive test case implementation | 1 day |
| Negative test case implementation | 1 day |
| Execution, debugging & report review | 1 day |